# Iraqi Medical Association UK and Europe Online Presence Audit

Website and social media review with a three day execution plan

Audit date: 13 September 2026

Scope: Public website, discoverability, content, accessibility signals, trust signals, and linked social profiles.

Main conclusion

The association has a credible history, active registration intent, recognisable leadership and established social audiences. However, the current website weakens trust and discoverability because outdated 2025 branding appears across search titles, template pages remain public, footer social links are broken, page structure is inconsistent, and the mobile experience is excessively long. These issues can be materially improved within three focused working days in Squarespace.

| Priority | Finding | Business effect |
| --- | --- | --- |
| P1 | Remove outdated AGM 2025 naming and public template pages | Prevents confusion and protects credibility |
| P1 | Repair and standardise social, email and registration links | Stops lost visitors and failed journeys |
| P1 | Publish a clear 2026 home, news and events journey | Makes current activity immediately visible |
| P2 | Fix headings, metadata, alt text and mobile page length | Improves search, accessibility and usability |

# Audit scope and method

This audit reviewed the live domain, its XML sitemap and robots file, all 12 sitemap URLs, rendered desktop and mobile home pages, public profile metadata for Facebook, Instagram and X, and discoverable LinkedIn presence. Findings are based on public access only; private platform analytics, Search Console, Squarespace analytics and account permissions were not available.

## Current footprint

| Asset | Observed public state | Assessment |
| --- | --- | --- |
| Website | 12 URLs in the XML sitemap; HTTPS, canonical tags and robots access working | Technically reachable, but publishing hygiene is weak |
| Facebook | Iraqi Medical Association UK; about 13,326 likes and 5 talking about it in public page metadata | Largest visible audience; needs clean website linkage |
| Instagram | @iraqimedicalassociation.uk.eu; 1,335 followers, 105 posts | Useful active channel; profile link should be consistent |
| X | @ima_uk; clear voluntary healthcare network description | Profile exists; recent activity needs owner access to validate |
| LinkedIn | Public profile with 316 followers; discoverable activity shown as about three years old | Stale and not linked from the website |

## What is working

The website is served securely over HTTPS and includes HSTS.

Robots.txt and the XML sitemap are available, and sitemap pages return HTTP 200.

Canonical URLs are present on audited pages.

The home page renders without horizontal overflow at 390 px and 1440 px widths.

The organisation has recognisable leadership, a long history, public contact details and a free membership proposition.

A bilingual anti-fraud notice dated 12 May 2026 demonstrates current operational relevance.

# Prioritised findings

| Priority | Issue | Evidence and impact | Required action |
| --- | --- | --- | --- |
| P1 | Outdated identity in every page title | All audited titles include “AGM 2025”, including the home page in September 2026. Search and social previews therefore present the organisation as event-specific and outdated. | Rename the Squarespace site title to “Iraqi Medical Association UK and Europe”. Rewrite each SEO title without AGM 2025. |
| P1 | Broken footer social links | The visible Facebook, Instagram and Twitter labels in the footer link to squarespace.com on every audited page. The home page header contains correct Facebook and Instagram links, creating an inconsistent journey. | Replace footer links with the verified profile URLs, add LinkedIn if maintained, use X naming, and test in a private browser on desktop and mobile. |
| P1 | Public template and low-value pages | The sitemap includes “Store 2”, /services-store, /new-page, /new-page-1 and /new-page-2. The store page exposes “No results found”; the site also links to a cart and contains template email text user@domain.com in source content. | Rename useful pages to descriptive slugs; remove or noindex unused commerce/template pages; remove cart if not used; replace all placeholder content. |
| P1 | Current information is hard to find | A 2026 anti-fraud notice exists under /new-page-2 while “Upcoming Events” contains little useful text and the home page foregrounds May 2025 workshop imagery. | Create clear News and Events pages, feature the latest dated item on the home page, and archive historic event material separately. |
| P2 | Weak heading structure | Eight of 12 pages have no H1. The home page has seven H1 elements and the About page has two. One home H1 is empty. | Use one descriptive H1 per page, then a logical H2 and H3 hierarchy. Convert decorative headings to non-heading text. |
| P2 | Missing page descriptions | Eight of 12 sitemap pages have no meta description. Titles are repetitive and inherit outdated branding. | Write a unique 140 to 160 character description for every indexable page, aligned with its visitor goal. |
| P2 | Image accessibility is inconsistent | Static HTML contained 647 image elements across 12 pages, 599 with empty alt attributes. Because Squarespace duplicates responsive and decorative assets, this is a signal rather than 599 unique editorial images. On the rendered home page, 44 of 84 images had empty alt text. | Add meaningful alt text to informative portraits, posters and event images; keep decorative images intentionally empty; avoid generic “Slide 1” labels. |
| P2 | Mobile page is excessively long | The rendered 390 px home page has no horizontal overflow, but very tall historic image sections create a long, low-information scroll. The contact and footer areas are visually remote from the primary content. | Reduce gallery volume on the home page, use a compact latest-events grid, and move full galleries to the Gallery or Archive page. |
| P2 | Trust and consistency gaps | The site uses a default Squarespace favicon, an HTTP Open Graph image URL, inconsistent naming styles such as UK & EU / UK & Europe, and visible spelling/name inconsistencies. No privacy policy appears in the sitemap despite membership/contact data collection. | Adopt one naming standard, upload a branded favicon and social share image, proofread leadership names and titles, and publish privacy/cookie information reviewed for UK data-protection requirements. |
| P3 | Duplicate Squarespace staging domain is discoverable | The beige-wrasse-l54s.squarespace.com version appears in search results alongside the custom domain. | Set the custom domain as primary, verify Squarespace domain forwarding and canonical behaviour, and request removal of residual staging URLs through Search Console if needed. |

# Website content and journey recommendations

## Recommended navigation

Home  |  About  |  Committee  |  Membership  |  Events  |  News  |  Gallery  |  Resources  |  Contact

Keep only pages that have a clear audience and owner. Redirect renamed URLs, and remove empty commerce, cart and placeholder pages from navigation and indexing.

## Recommended home page order

One clear headline explaining who the association serves across the UK and Europe.

Two primary actions: Join the Association and View Upcoming Events.

A short mission and impact section with verified figures.

The next event or latest official announcement with a visible date.

A compact leadership preview linking to the full committee page.

Three recent news items and selected event images only.

A concise contact section and verified social links.

## Suggested home page search copy

| Element | Recommended copy |
| --- | --- |
| SEO title | Iraqi Medical Association UK and Europe ¦ Membership and Events |
| Meta description | Join the Iraqi Medical Association UK and Europe for professional networking, medical education, events and collaboration supporting Iraqi healthcare professionals. |
| H1 | Connecting Iraqi healthcare professionals across the UK and Europe |
| Primary CTA | Join the Association |
| Secondary CTA | View Upcoming Events |

## Editorial corrections to prioritise

Standardise the organisation name and abbreviation across every page and profile.

Confirm exact spelling, titles and credentials for every committee member before publishing.

Correct visible copy issues such as “tames river”, “physians”, “Surgey”, “Senoir”, spacing around punctuation and inconsistent capitalisation.

Date every news and event item, label past events as archived, and name each gallery by event and date.

# Social media recommendations

The immediate objective is consistency and reliable referral traffic. The website should act as the source of truth; every social profile should use the same name, logo, short description, website URL, contact route and current event message.

| Channel | Immediate fix | Next operating standard |
| --- | --- | --- |
| Facebook | Repair footer link; confirm About details and website URL | Pin the latest official notice or event; publish 2 to 3 useful posts weekly |
| Instagram | Repair footer link and remove trailing #; verify bio link | Use bilingual captions, event carousels, speaker clips and Highlights for Join, Events, News and Scam Alerts |
| X | Replace the Squarespace footer destination with https://x.com/IMA_UK | Use for official notices, event updates and partner mentions; confirm whether the channel remains actively owned |
| LinkedIn | Decide whether to maintain the existing profile or create an organisation page | Refresh identity and publish professional education, governance, partnership and member-impact updates |

## Minimum content rhythm after the three day sprint

Monday: education, resource or member opportunity.

Wednesday: committee, speaker, partner or impact story.

Friday: event reminder, recap or official organisational update.

For every major announcement: publish one canonical website item first, then adapt it for each social platform and link back to the website.

## Measurement baseline to capture

Before changes go live, record website sessions, membership-form starts and completions, event registrations, top landing pages, referral traffic by social channel, and profile reach/engagement. Add consistent tagged links to social posts so results can be compared after 30 days.

# Three day execution plan

| When | Objective | Owner | Actions | Definition of done |
| --- | --- | --- | --- | --- |
| Day 1 | Control trust and broken journeys | Website owner + communications lead | Confirm official naming, primary email, social URLs and 2026 priorities; repair footer/header links; update site title and favicon; remove placeholder email; unpublish/noindex Store 2, cart and unused template pages; back up the site before structural changes. | All core links work; no public placeholders; current organisation name appears in browser/search title settings. |
| Day 2 | Rebuild the content path | Content lead + website editor | Publish concise Home, News and Events structures; feature the May 2026 fraud notice; separate past events from upcoming events; reduce home-page gallery length; proofread committee details; standardise calls to action. | A first-time visitor can understand the organisation, join, find the next event and verify an official notice within two clicks. |
| Day 3 | Finish SEO, accessibility and launch QA | Website editor + communications lead | Set one H1 per page; add unique titles and meta descriptions; improve meaningful alt text; rename weak slugs and add redirects; check mobile and desktop; connect Search Console and analytics; record the baseline; publish a coordinated social update. | All retained pages pass the launch checklist; tracking is active; current content is promoted across verified channels. |

## Launch checklist

[ ] Official name is identical on the site and all social profiles.

[ ] Every visible social icon opens the correct account in a new tab.

[ ] Membership and contact forms submit successfully and send confirmation.

[ ] No page shows AGM 2025 as the current organisation name.

[ ] No placeholder store, cart, email, empty page or generic URL remains indexable.

[ ] Every retained page has one H1, a unique title and a useful description.

[ ] Mobile navigation, buttons, forms and galleries are usable at 390 px width.

[ ] Privacy and cookie information is linked near forms and in the footer.

[ ] Search Console sitemap submission and analytics events are confirmed.

# Detailed page inventory

| Path | Status | H1 count | Description | Recommendation |
| --- | --- | --- | --- | --- |
| useful-links | 200 | No | No | Retain, add H1/description, verify every external link |
| home | 200 | 7 | Yes | Reduce to one H1; remove 2025 title; shorten galleries |
| about | 200 | 2 | Yes | Use one H1; proofread history and committee details |
| contact | 200 | 1 | Yes | Confirm form delivery, consent text and primary email |
| upcoming-events | 200 | No | Yes | Add actual upcoming content or clear empty state |
| our-members | 200 | No | No | Add H1/description; confirm publication consent |
| the-gallery | 200 | No | No | Add H1/description; organise by named event and date |
| posters | 200 | No | No | Add H1/description; use accessible poster summaries |
| new-page | 200 | No | No | Rename to /learning or /resources with redirect |
| new-page-1 | 200 | No | No | Rename to /archive with redirect |
| new-page-2 | 200 | No | No | Rename to /news; feature current fraud notice |
| services-store | 200 | 1 | No | Remove/unpublish unless commerce is intentionally required |

Technical note: the sitemap contains 12 URLs. All returned 200 during the audit. Eight lacked an H1 and eight lacked a meta description. The home page used seven H1 elements; the About page used two.

# Success measures for the next 30 days

| Measure | Target after implementation |
| --- | --- |
| Broken official links | 0 |
| Public placeholder/template pages | 0 |
| Indexable pages with one H1 and unique metadata | 100% |
| Membership and contact form test success | 100% |
| Current news or event updates | At least 2 per month |
| Social posts linking to the canonical website | At least 1 per week |
| Baseline reporting | Monthly website and social summary with named owner |

# Sources and audit notes

Official website: Open source

XML sitemap: Open source

Robots file: Open source

About page: Open source

News notice: Open source

Facebook: Open source

Instagram: Open source

X: Open source

LinkedIn public profile: Open source

Companies House record: Open source

Audit observations reflect publicly available content on 13 September 2026. Social reach figures are public profile metadata snapshots and may change. A complete performance and conversion assessment requires access to Squarespace analytics, Search Console, form-delivery settings and native social insights. The Google PageSpeed public API quota was unavailable during this review, so no synthetic performance score is reported.